## Slide 1
An SDLC Pipeline for AI Agents
From a one-line prompt to a deployable build, with traceability the whole way.
Internal walkthrough — SDLC pipeline

## Slide 2
Agenda
• Why a structured pipeline
• The 9-stage pipeline at a glance
• Anatomy of a stage skill
• Case study: building a Snake game with replays end-to-end
• The Stage 8 upgrade: real browser-driven UAT
• Retrospective: what went well, what didn't, what we learned
• What we could do better next
• How to teach this to the next person
Estimated walkthrough time: 25-30 minutes

## Slide 3
Why a structured pipeline?
• AI agents are fast at writing code, slow at deciding what to write.
• Without structure, prompts drift: same input -> different output, no traceability.
• We wanted: explicit upstream IDs, gated handoffs, and verifiable evidence at every stage.
• Goal: make 'agent did the work' indistinguishable in audit from 'a deliberate team did the work'.
• Stretch: same skill files run under Claude Code, GitHub Copilot, or any agent that can read Markdown.

## Slide 4
The 9-stage pipeline
Stages 1-5: define the work
• 1. PRD — problem.json, goals.json (FR/NFR/CON IDs)
• 2. Architecture — components, tech stack, layer rules
• 3. UX — flows, states, error paths, accessibility
• 4. Epics & Stories — story IDs + traceability matrix
• 5. Plan — task IDs, file paths, tests per task
Stages 6-9: build and verify
• 6. Implementation — code under src/, build + test logs
• 7. Code Review — verdict APPROVE / CHANGES_REQUIRED
• 8. UAT — test plan + executed results + bugs
• 9. Deploy — GitHub Pages config (opt-in, manual)
• Each stage halts on its verifier failure.
Every output cites upstream IDs. Verifiers enforce that, structurally.

## Slide 5
Anatomy of a stage skill
• SKILL.md — instructions for the agent (deterministic + LLM steps).
• prompts/*.md — the actual prompts the agent runs, with prompt_version.
• verify/*.py — deterministic gate. Exit 0 = pass.
• Final artifact = JSON (machine) + Markdown (human).
• meta block on every JSON: prompt versions + source-hash chain.
• Result: drift between an artifact and its inputs is detectable mechanically.
Skill files live under .agents/skills/<stage-name>/.

## Slide 6
Case Study: Snake with Replays
Greenfield, large size, end-to-end run on the 9-stage pipeline.

## Slide 7
What the user asked for
"I want to create a really complete snake game with slick UI and snake getting bigger and also replay mode with ability to save replays and watch them — play them, change speeds and rewind them and just give an awesome user experience."
One sentence in. The pipeline turns it into a working build.

## Slide 8
What came out (Stages 1-8)
Stage | Output | Key signal
1 PRD | 5 goals, 10 FRs, 5 NFRs, 4 CONs | 12 explicit assumptions, all tagged
2 Architecture | 21 components, 6 layers | Engine has zero DOM imports
3 UX | 8 flows, 17 UI states | Accessibility tied to NFR IDs
4 Epics & Stories | 6 epics, 25 stories, traceability matrix | Every P0 FR has >=1 story
5 Plan | 42 tasks across 15 dependency tiers | 4 vertical slices identified
6 Implement | 44 source files, 22 test files | 112/112 tests pass; 40 KB gzip bundle
7 Review | Verdict: APPROVE | 0 Critical/High; 4 Low follow-ups
8 UAT | 101 P0 cases, gate APPROVED | App health: HTTP 200 on vite preview
All gates green. End-to-end, hands-off-after-the-prompt.

## Slide 9
The architecture chose itself
• CON-3 (engine must be deterministic) was made explicit in Stage 1.
• Stage 2 picked a seeded mulberry32 PRNG + serializable engine state — directly answering CON-3.
• Stage 5 mapped the seek requirement (FR-7, <=300 ms scrub) to a snapshot+fast-forward strategy.
• Stage 6 implemented it with a 1000-tick determinism fixture as a regression gate.
• None of this is exotic engineering. The pipeline made it inevitable instead of optional.
When the constraints are explicit, the design falls out.

## Slide 10
Stage 8: from theatre to evidence
The biggest gap we caught — and the fix that's now baked into the pipeline.

## Slide 11
The problem we caught in retro
• Stage 8 originally accepted any 'evidence artifact' that existed and was non-empty.
• On a real run, that loophole let 101 'PASS' rows all point at the same Vitest log.
• Coverage in shape, not in substance. The deployment gate flipped APPROVED with zero browser pixels captured.
• Self-graded structure, no independent proof the UI works.
• If we'd shipped on that signal, a regression in any UI flow would slip past every gate.

## Slide 12
The Stage 8 upgrade — what's now in the pipeline
• Browser tests are required for every user-facing flow on medium/large runs.
• Verifier rejects '.log' as evidence for browser tests — must be screenshot, video, or trace bytes.
• Stage 8 SKILL.md drives Playwright execution explicitly: install if missing, run with --trace on --screenshot on --video retain-on-failure.
• Per-test artifacts go under .agents/artifacts/stage-8/playwright/<test-id>/, mapped to test_plan.json IDs.
• Stage 5 plan template now bakes in playwright.config.ts and one e2e spec per flow as P0 tasks.
• Net: an agent can no longer pass Stage 8 without Playwright actually running and capturing pixels.

## Slide 13
Retrospective
Honest reflection from the end-to-end Snake run.

## Slide 14
What went well
• Forcing 'large' classification up front cascaded sensibly through every stage.
• Traceability chain caught real omissions (missing flow links, untested FRs).
• Anti-hallucination rule pushed assumptions out of comments and into a tagged list.
• Determinism fixture caught two would-be regressions during Stage 6 retries.
• Final deliverable shipped: 40 KB gzip bundle, 200 OK on preview, 112/112 tests.
• Stage 8 weakness was caught in retro and fed straight back into the pipeline definition.

## Slide 15
What we learned
• Verifiers should reject vagueness, not just structure. The 'NFR threshold' rejection was the most useful LLM-side signal we got.
• When two artifacts share signal (problem.json + goals.json), pick one.
• Single-source markdown per stage is easier to keep accurate than per-stage JSON+markdown duplication.
• Encoding bugs in helpers (em-dashes) silently mangle artifacts on Windows. UTF-8 in/out, every script.
• The model's first instinct is to be exhaustive. The pipeline's job is to make it be specific.
• Retrospect honestly: 'all tests passed' is necessary, not sufficient. Self-written tests can self-confirm.

## Slide 16
What didn't go so well
• Stage 8 was theatre. 101 'test cases' all PASS by pointing at the same Vitest log; structure was checked, substance wasn't.
• Stage 7 was self-review — same agent wrote the code and graded it. 4 Low findings logged; a stranger reviewer would've caught more.
• Story-coverage comments added to test files to satisfy the verifier are exactly the fake compliance the rule is meant to prevent.
• 12+ verifier cycles were spent on schema mechanics (line-range bounds, missing 'quality' dimension, key renames). Zero product-quality signal.
• inject_meta.py mangled em-dashes into garbled escape sequences — forced a full ASCII rewrite of artifacts.
• We tried a 3-stage 'lite' pipeline as a counter-experiment; we didn't keep it. Two parallel pipelines split attention and one of them never got browser-tested.

## Slide 17
What we could do better
• Stage 8: actually run Playwright. Install once, headless Chromium, real screenshots/video/trace as evidence.
• Stage 7: run review in a fresh agent with no memory of writing the code. True independence.
• Verifiers: stop asking 'does the file mention the ID?' and start asking 'does the test exercise the behavior?'.
• Helpers: standardize on UTF-8 + `--ascii-only` mode where Windows terminals can't decode.
• Retire duplicate prose: prefer one 'final.md' per stage and treat JSON as machine cache only.
• Add a 'budget' to Stage 8 — if PASS rate >=N% with browser evidence, pass; if not, halt with the failed cases.

## Slide 18
Teaching it to the next person
• Day 1: read README + STAGE-CONVENTIONS.md. Run /create-product on a small (medium-size) feature. Stop at every gate.
• Day 2: read each generated artifact in order. Trace one FR from goals.json -> components.json -> stories.json -> tasks.json -> the test that covers it.
• Day 3: deliberately break something — change goals.json after stories.json is generated. Run check_drift.py. Watch it catch you.
• Day 4: run a Stage 8 with Playwright. Open the captured screenshots. That's what 'evidence' looks like.
• Week 1: pair with someone running a real customer feature end-to-end. Discuss every assumption tag.
• Mental model: 'the pipeline is a contract negotiator.' Stages are not phases of work, they are checkpoints where the agent has to commit to a story upstream.
• Failure mode to flag early: passing tests do not equal passing UAT. The two should rhyme but never collapse into each other.

## Slide 19
Quick reference
Want to... | Do this
Build a product end-to-end | /create-product <description>
Re-run a single stage | /stage-N
Smoke-test all verifiers | python .agents/tests/run_verifiers.py
Detect upstream/downstream drift | python .agents/tests/check_drift.py
Recover from wedged Stage 6 run | python .agents/skills/stage-6-implement/recovery.py --status
Run Stage 8 browser tests locally | npx playwright test --trace on --screenshot on
Read the conventions | .agents/skills/STAGE-CONVENTIONS.md

## Slide 20
Thanks.
Questions, war stories, suggestions for the next iteration?
Internal walkthrough — SDLC pipeline